FBA WAREHOUSE TRACKER

Implementation Plan for Codex CLI

Backend Tracker Website — Full Stack Build Guide

| Version | 1.0 |
| --- | --- |
| Prepared for | Codex CLI Implementation |
| Scope | Plan Mode · Print Mode · Shipped Mode |
| Stack | Node.js · PostgreSQL · React · REST API |
| Date | March 19, 2026 |

# 1. Project Overview

This document is a complete implementation guide for a FBA (Fulfillment by Amazon) warehouse management tracker. It is intended to be consumed directly by Codex CLI to scaffold, build, and connect all components of the system.

The system manages three operational modes: Plan Mode (create plans, test items, QC gate, pack), Print Mode (label generation, box grouping, UPS tracking), and Shipped Mode (carrier tracking, Amazon receiving confirmation, archive). Each mode has a distinct UI, database state, and API surface.

# 2. Technology Stack

## 2.1 Backend

| Layer | Technology | Purpose |
| --- | --- | --- |
| Runtime | Node.js 20 LTS | API server and business logic |
| Framework | Express.js | REST API routing and middleware |
| Database | PostgreSQL 15 | Primary relational data store |
| ORM | Prisma | Type-safe DB access and migrations |
| Auth | JWT + bcrypt | Session management and password hashing |
| Jobs | Bull + Redis | Background jobs (UPS polling, alerts) |
| Labels | PDFKit or jsPDF | Combined FNSKU/UPS/FBA label PDF generation |

## 2.2 Frontend

| Layer | Technology | Purpose |
| --- | --- | --- |
| Framework | React 18 + Vite | SPA with fast HMR dev experience |
| Routing | React Router v6 | Mode-based route structure |
| State | Zustand | Lightweight global state (no Redux overhead) |
| Data Fetching | React Query (TanStack) | Server state, caching, optimistic updates |
| Styling | Tailwind CSS | Utility-first — fast iteration |
| Tables | TanStack Table | Sortable, filterable item/box tables |
| Real-time | Socket.io client | Live QC pass/fail updates in Plan mode |

# 3. Database Schema

All tables use UUID primary keys. Timestamps are stored as UTC. Soft deletes (deleted_at) are used on all primary entities so audit trails are preserved.

## 3.1 Core Tables

### shipment_plans

| Column | Type | Description |
| --- | --- | --- |
| id | UUID PK | Primary key, auto-generated |
| batch_id | VARCHAR(20) | Human-readable batch code e.g. BATCH-2025-001 |
| fba_shipment_id | VARCHAR(50) | Amazon FBA Shipment ID from Seller Central |
| status | ENUM | plan ¦ testing ¦ packing ¦ print ¦ shipped ¦ archived |
| total_units_planned | INTEGER | Units expected in this shipment plan |
| total_units_passed | INTEGER | Running count of QC-passed units (auto-updated) |
| total_units_failed | INTEGER | Running count of failed/out-of-stock units |
| created_at / updated_at | TIMESTAMPTZ | Auto-managed timestamps |
| created_by | UUID FK | References users.id |

### items

| Column | Type | Description |
| --- | --- | --- |
| id | UUID PK | Primary key |
| plan_id | UUID FK | References shipment_plans.id |
| fnsku | VARCHAR(20) | Amazon FNSKU identifier |
| msku | VARCHAR(50) | Merchant SKU for internal reference |
| title | TEXT | Product name/description |
| qc_status | ENUM | pending ¦ pass ¦ fail ¦ out_of_stock |
| qc_notes | TEXT | Tech notes on failure reason |
| qc_tested_by | UUID FK | User who performed QC |
| qc_tested_at | TIMESTAMPTZ | Timestamp of QC decision |
| box_id | UUID FK | Which box this item is packed into (nullable) |
| label_printed_at | TIMESTAMPTZ | When the combined label was printed |

### boxes

| Column | Type | Description |
| --- | --- | --- |
| id | UUID PK | Primary key |
| plan_id | UUID FK | References shipment_plans.id |
| ups_tracking_number | VARCHAR(30) | UPS tracking number for this box |
| label_status | ENUM | unpacked ¦ packing ¦ printed ¦ sealed |
| weight_lbs | DECIMAL(5,2) | Box weight in lbs (Amazon limit: 50 lbs) |
| dimensions_in | VARCHAR(30) | LxWxH in inches e.g. 18x14x12 |
| label_printed_at | TIMESTAMPTZ | When the label was printed |
| sealed_at | TIMESTAMPTZ | When box was sealed and confirmed |
| ups_status | VARCHAR(50) | Live UPS tracking status (polled) |
| ups_last_checked_at | TIMESTAMPTZ | Last UPS API poll timestamp |
| amazon_received_at | TIMESTAMPTZ | When Amazon confirmed receipt |
| units_shipped | INTEGER | Units packed in this box at ship time |
| units_received | INTEGER | Units Amazon confirmed receiving |

Additional tables: users, qc_logs (immutable audit), label_prints (reprint log), alerts.

# 4. REST API Endpoints

Base path: /api/v1. All endpoints require JWT bearer token unless marked public. Responses follow { data, meta, error } envelope.

## 4.1 Plans

| Method + Path | Action | Notes |
| --- | --- | --- |
| GET /plans | List all plans | Filter by status, date range, batch_id |
| POST /plans | Create plan + auto-assign batch_id | Body: fba_shipment_id, items[] |
| GET /plans/:id | Get plan with items + boxes | Includes live QC counters |
| PATCH /plans/:id/status | Advance plan status | Validates transition rules (no skipping) |

## 4.2 Items (QC)

| Method + Path | Action | Notes |
| --- | --- | --- |
| GET /plans/:id/items | List all items in plan | Filter by qc_status |
| POST /items/:id/qc | Record QC decision | Body: status (pass¦fail¦out_of_stock), notes |
| PATCH /items/:id/box | Assign item to box | Only QC-passed items can be assigned |

## 4.3 Boxes + Labels

| Method + Path | Action | Notes |
| --- | --- | --- |
| POST /plans/:id/boxes | Create new box for plan | Body: ups_tracking_number, weight_lbs, dimensions |
| GET /boxes/:id | Box details + items | Includes UPS live status |
| POST /boxes/:id/label | Generate combined label PDF | Returns PDF stream; logs to label_prints table |
| POST /boxes/:id/seal | Mark box as sealed | Requires label_status = printed |
| POST /plans/:id/ship | Promote to shipped mode | Validates all boxes are sealed first |

## 4.4 Tracking + Archive

| Method + Path | Action | Notes |
| --- | --- | --- |
| GET /plans/:id/tracking | All box UPS statuses | Grouped by plan, includes delay flags |
| POST /boxes/:id/receive | Log Amazon received confirmation | Body: units_received; flags discrepancy if mismatch |
| GET /plans/:id/audit | Full audit trail | All QC decisions, label prints, status changes |
| GET /archive | Search archived shipments | Search by FBA ID, UPS number, FNSKU, date |

# 5. UX and UI Specifications

## 5.1 Global Layout

The application uses a persistent left sidebar for mode navigation and a top bar showing the active batch/plan. The main content area is mode-specific. Sidebar is collapsible on smaller screens.

- Sidebar: Plan Mode, Print Mode, Shipped Mode, Archive — color-coded by mode status

- Top bar: Active plan name + batch ID, QC progress bar (units passed / total), user avatar, notifications bell

- Color system: Plan mode = teal, Print mode = purple, Shipped mode = blue, Errors = red, Warnings = amber

- Toast notifications for all async actions (QC recorded, label printed, box sealed)

- Real-time QC counters update via WebSocket without page refresh

## 5.2 Plan Mode — UX Details

Plan mode is split into three sub-views accessible via top tabs: Create Plan, Testing Queue, and Packing.

### Create Plan tab

- Form: FBA Shipment ID field with format validation, bulk SKU import (paste CSV or FNSKU list), quantity per SKU

- Preview table: shows each item row with FNSKU, quantity, expected check-in before submitting

- On submit: batch ID auto-displayed in a prominent confirmation banner

### Testing Queue tab

- Card-per-item layout with large PASS and FAIL buttons — optimized for quick one-handed scanning

- Out of stock button as secondary action (smaller, requires confirmation modal)

- Defect notes field appears inline when FAIL is tapped, mandatory before saving

- Running counter at top: X passed, Y failed, Z pending out of N total

- Items reorder automatically: pending first, passed second, failed/OOS at bottom

- WebSocket: another tech's QC actions appear in real-time without refresh

### Packing tab

- Active box panel on left, item assignment drag-and-drop on right

- Box weight indicator — turns amber at 45 lbs, red at 50 lbs with warning tooltip

- New box button pre-fills UPS tracking number field; validates format (1Z...)

- Items-per-box count badge on each box card

- One-click Move to Print Mode button appears only when all items are assigned to boxes

## 5.3 Print Mode — UX Details

Print mode is the most operationally dense view. It uses a three-section layout with persistent section headers: Awaiting More Items, Active Boxes (Currently Packing), and Printed Labels.

### Awaiting More Items section

- Each card shows: FBA shipment ID, number of items still pending, estimated remaining based on plan

- Alert badge if any item has been in pending state over 24 hours

### Active Boxes section

- Each box card shows: UPS tracking number (large, monospace), item count, weight, FNSKU list as collapsed chips

- Print Label button triggers server-side label generation and opens PDF in new tab for printing

- Combined label PDF contains: FBA Shipment ID barcode, UPS tracking barcode, full FNSKU list, box number

- After printing: Mark as Printed button confirms action and moves box to Printed section

- Re-print option always available in the printed section — logs reprint with timestamp and user

### Printed Labels section

- Compact list showing box number, UPS number, sealed timestamp, item count

- Seal Box button (requires printed status) — confirms box is physically sealed

- Ship All button appears when every box in the plan has status sealed — single confirmation modal

## 5.4 Shipped Mode — UX Details

Shipped mode focuses on tracking and receiving confirmation. It shows a shipment summary card at top, followed by a live tracking table.

- Summary card: FBA Shipment ID, total boxes, total units, ship date, carrier

- Tracking table: one row per box — UPS number, current status, last updated, units in box

- Status badges: In Transit (blue), Delivered (green), Exception/Delayed (red with alert icon)

- Receive units form on each box row: input units received, submit triggers discrepancy check

- Discrepancy banner: if units received < units shipped, red banner with delta and FBA claim link

- Archive button appears when all boxes are received and confirmed — moves plan to archive

- Archive includes full audit trail tab: every status change, QC decision, label print, with user + timestamp

# 6. Codex CLI Build Instructions

The following instructions are structured for direct use with Codex CLI. Execute phases in order. Each phase is self-contained and can be verified before proceeding.

## Phase 1: Project Scaffold

- Run: mkdir fba-tracker && cd fba-tracker

- Run: npm create vite@latest client -- --template react

- Run: mkdir server && cd server && npm init -y

- Install server deps: npm install express prisma @prisma/client cors helmet express-validator jsonwebtoken bcrypt bull socket.io pdfkit dotenv

- Install server dev deps: npm install -D nodemon typescript @types/express

- Run: npx prisma init — generates prisma/schema.prisma

- Create .env with DATABASE_URL, JWT_SECRET, REDIS_URL, PORT=4000

## Phase 2: Database Setup

- Define all schema models in prisma/schema.prisma: ShipmentPlan, Item, Box, User, QcLog, LabelPrint, Alert

- Define enums: PlanStatus, QcStatus, BoxLabelStatus

- Run: npx prisma migrate dev --name init

- Seed script: create one admin user, one sample plan with 5 items

- Run: npx prisma db seed

## Phase 3: Backend API

- Create src/routes/ with plans.ts, items.ts, boxes.ts, labels.ts, tracking.ts, archive.ts

- Create src/middleware/auth.ts — JWT verification middleware

- Create src/middleware/validate.ts — express-validator wrapper

- Create src/services/labelService.ts — PDFKit label generator (FBA ID + UPS barcode + FNSKU list)

- Create src/services/upsPoller.ts — Bull job polling UPS Track API every 2 hours per active shipment

- Create src/services/websocket.ts — Socket.io server emitting qc:updated and box:updated events

- Implement status transition guard: plan status can only advance forward, never skip

- Implement weight guard: reject box creation if weight_lbs > 50

## Phase 4: Frontend Scaffold

- Install client deps: npm install react-router-dom @tanstack/react-query zustand socket.io-client @tanstack/react-table

- Install Tailwind: npm install -D tailwindcss postcss autoprefixer && npx tailwindcss init -p

- Create src/pages/: PlanMode.tsx, PrintMode.tsx, ShippedMode.tsx, Archive.tsx, Login.tsx

- Create src/components/: Sidebar.tsx, TopBar.tsx, QcCard.tsx, BoxCard.tsx, TrackingRow.tsx, LabelModal.tsx

- Create src/stores/: planStore.ts (Zustand), authStore.ts

- Create src/hooks/: useSocket.ts, usePlan.ts, useBoxes.ts

- Implement mode-locked routing: each mode route validates plan is in correct state before rendering

## Phase 5: Key UI Components to Build

- QcCard: item title, FNSKU badge, large PASS/FAIL/OOS buttons, inline notes field on FAIL, animated status transition

- BoxWeightBar: progress bar 0-50 lbs, amber at 45, red at 50, shows actual weight and item count

- CombinedLabelPreview: modal showing label layout before printing — FBA ID, UPS tracking, FNSKU list, box number

- TrackingStatusBadge: maps UPS status codes to user-friendly labels with correct color

- DiscrepancyAlert: red banner with units delta and direct link to Amazon FBA claim page

- AuditTrailTable: infinite-scroll table of all events, filterable by event type, user, date range

## Phase 6: Real-time + Background Jobs

- Socket.io: emit qc:updated on every QC save — Plan mode testing queue reflects instantly for all users

- Socket.io: emit box:updated on label print and seal — Print mode sections update without refresh

- Bull queue: create ups-polling job queue backed by Redis

- UPS poller: every 2 hours, fetch status for all boxes where plan status = shipped AND amazon_received_at IS NULL

- On UPS exception/delay: create Alert record, emit alert:new via Socket.io, show notification badge in top bar

- On Amazon receive: calculate discrepancy, create Alert if delta > 0

## Phase 7: Testing + Validation

- Use Jest + Supertest for API route tests — cover happy path and error cases for each route

- Test status transition guard: verify plan cannot skip from plan to shipped

- Test weight guard: verify 51 lb box is rejected with 400 error

- Test QC logic: verify failed items cannot be assigned to boxes

- Test label generation: verify PDF contains FBA ID, UPS number, and all FNSKUs for box

- Use React Testing Library for QcCard, BoxWeightBar, and CombinedLabelPreview components

# 7. Recommended Enhancements (Post-MVP)

| Enhancement | Description |
| --- | --- |
| Barcode scanner support | FNSKU scanning via USB or Bluetooth scanner maps directly to QC card — no typing needed |
| Multi-user roles | Admin, tech (QC only), packer (boxes only), viewer — each sees only their relevant UI sections |
| Plan templates | Save common SKU/quantity combos as templates for recurring shipments |
| KPI dashboard | QC pass rate by SKU, average pack time per box, shipment frequency by week |
| Seller Central sync | Pull FBA shipment plans directly from Amazon SP-API instead of manual entry |
| Label customization | Custom label templates with company logo, configurable FNSKU font size |
| Mobile PWA | Installable progressive web app for warehouse floor use — works offline for QC, syncs when reconnected |
| Discrepancy automation | Auto-submit FBA claim draft to Seller Central when units_received < units_shipped |

End of implementation plan. All sections above are structured for Codex CLI direct consumption. Execute phases in order and validate each phase before proceeding to the next.